So mana nami ni miss pa consult and here lang ako e share :)

---------------------------------------------------------------------------------------------------------------------

*****ANNOUNCEMENTS***

(September 12, 2018)

*Prepared by:*

*Lecarre Gavini*

---------------------------------------------------------------------------------------------------------------------

**General**

1. Every week na daw ta mag meeting with Miss Angie (Wednesday 1:30PM)
2. 20% pa ang atong system matud niya
3. dapat nata mag double time kay of number 2
4. Emergency Meeting tomorrow (Sep, 13)
5. Per group-user atong focus per meeting

**Tasks**

***Lecarre***:

Currently, I am changing the database due to some changes to the capstone. I will also add data-entry forms for the alumni sa ilang interfaces.

***Melody***:

She is creating the communications module entirely.

***Jonas***:

He will continue the profiling feature but there would be some changes. I suggest you start the graph sa mga skills then e butang sa katong student dashboard.

***Bryle***:

Currently, he is continuing the login and his fixing something

*Comments:*

*We will discuss the task in detail our tasks sa atong up-comming meeting.*

**Capstone Changes**

Major Modules

1. Communication
2. Profiling
3. Alumni Tracking

Changes

* Delete grades function
* Automation of everything (Student Chooses Course Codes – Teachers Chooses classes, Alumni and Student Registration and Alumni Approval)

*Comments:*

**Notes**

1. All suggested functions will be taken to account and recorded as suggestions and improvements.

*Comments:*

**Suggestions and Improvements**

* Attendance Feature for Class Page

*Comments:*